Financial Intelligence AI Assistant Roadmap

A Chartered Accountant-style finance copilot for authorised Admins and Super Admins

| Purpose | Plan the AI assistant safely before development begins. |
| --- | --- |
| Audience | System owner, Admins, Super Admins, and technical implementation team. |
| Current decision | Planning only. No application changes are authorised by this document. |

Executive Recommendation: Financial Intelligence First

Build a Chartered Accountant-style Finance Intelligence Assistant with controlled live access to approved data tools rather than unrestricted access to the database. It should lead with financial analysis, reconciliation, reporting, and control checks, while using logistics and workflow information as evidence that explains financial results.

Recommended first release An Admin-only, read-only assistant that answers live-data questions, cites source records, and opens the relevant container, invoice, payment, schedule, overhead expense, or report. It must not perform writes in the first release.

Target Operating Model

| Admin question | Permission check | Approved live-data tools | Answer with record links | Audit log |
| --- | --- | --- | --- | --- |

The model never receives database credentials and never runs arbitrary SQL. It requests a limited internal tool; the backend then applies user scope and returns only authorised structured results.

Scope and Financial Authority By Stage

| Stage | What the assistant may do | What remains prohibited |
| --- | --- | --- |
| Release 1 | Read live data, analyse, calculate, explain, link to records. | Write, approve, pay, delete, notify, or alter records. |
| Release 2 | Search authorised uploaded documents and prepare reports. | Act on a draft without a human review. |
| Release 3 | Prepare drafts for permitted actions and submit only after confirmation. | Bypass existing approval, payment, officer, or branch controls. |
| Release 4 | Proactive risk and performance monitoring. | Make unexplained accounting or operational decisions. |

Phase 0: Business Rules and Governance

Set the authority, budget, data boundaries, and evidence requirements before any AI integration.

Deliverables

Confirm Admin and Super Admin access for version one.

Document branch visibility rules and approved questions.

Set monthly AI usage, retention, and support budgets.

Define the audit record required for questions, answers, sources, drafts, confirmations, and failures.

Controls

No sensitive action may be automated.

Every data result must be attributable to live source records.

Exit criteria

Written policy and acceptance criteria approved by management.

Phase 1: Secure AI Foundation

Create the backend and audit foundation without granting direct database access to a model.

Deliverables

Admin-only assistant route and chat API.

Conversation, tool-use, response, and action audit tables.

Authentication, role, branch, CSRF, rate-limit, and usage-limit enforcement.

Prompt-injection safeguards and server-side request validation.

Controls

No raw SQL capability.

No database credentials, passwords, API keys, or bank secrets sent to the model.

Exit criteria

Security review confirms the assistant cannot exceed the current user's permissions.

Phase 2: Approved Financial and Operational Data Tools

Expose carefully designed backend tools that answer real accounting questions from current application data, using operational information to explain costs, delays, invoices, and collections.

Deliverables

Financial dashboard, profit and loss, cashflow, receivable, payable, bank, wallet, and container-cost summaries.

Outstanding invoices, overdue collections, payment schedules, overhead expenses, unallocated deposits, and bank reconciliation checks.

Revenue, expenses, invoices, debit notes, client wallets, payments, payment schedules, overheads, banks, branch comparisons, and accounting-control queries.

Container timeline, job-delay, duty, documentation, and delivery tools that explain the source of costs, collection delays, or invoice exceptions.

Controls

Each tool applies role, branch, ownership, and record access checks.

Structured outputs include record IDs and deep links for verification.

Exit criteria

A set of representative management questions returns current, cited answers.

Phase 3: Read-Only Finance Copilot Experience

Deliver the first useful accountant-style assistant without operational or financial posting risk.

Deliverables

Clean chat screen available only to authorised users.

Suggested questions for revenue, expenses, receivables, cash, payment schedules, overheads, banks, delayed jobs, and branch performance.

Answer citations and buttons to open the exact source record.

Clear handling for no data, restricted data, errors, and incomplete records.

Controls

Answers distinguish facts, calculations, and assumptions.

The assistant must say when data is incomplete rather than guessing.

Exit criteria

Admins can obtain useful answers and open the evidence behind every significant result.

Phase 4: Document Intelligence

Enable authorised search and summary of uploaded PDFs, images, invoices, bills of lading, PAARs, and Customs documents.

Deliverables

Text extraction on upload and secure searchable document index.

Container, branch, document-section, uploader, and permission metadata per indexed item.

Document answers with filename, page, and source links where available.

Controls

Document search reuses existing document and branch access control.

Do not index unsupported or failed uploads silently; show status and retry paths.

Exit criteria

An authorised admin can ask document questions and trace answers to the source file/page.

Phase 5: Reconciliation, Reports and Financial Analysis

Turn trusted live financial data into management-ready reports, reconciliations, and explainable control-risk analysis.

Deliverables

Monthly profit and loss, revenue, expense, cashflow, receivable ageing, branch performance, container-cost, and outstanding-payment reports.

Report preview, source totals, and browser/PDF/Excel export paths.

Explainable rule-based flags for duplicates, unusual expenses, overpayments, unallocated funds, delayed collections, missing documents, and incomplete controls.

Controls

Generated reports are drafts until the user approves export or distribution.

Anomaly flags are labelled as review prompts, not final accusations or accounting decisions.

Exit criteria

Generated totals reconcile with the existing reports and source records.

Phase 6: Controlled Assisted Actions

Allow the assistant to prepare permitted work while retaining human and server-side control.

Deliverables

Draft debit notes, payment reminders, schedules, notifications, and management summaries.

Preview, explicit confirmation, and normal backend validation for every action.

Action result, user confirmation, and source records written to the audit log.

Controls

No delete actions in this phase.

Payment, approval, verification, and officer actions always preserve existing permission checks.

Exit criteria

A confirmed draft action cannot be executed by an unauthorised user or bypass normal workflows.

Phase 7: Proactive Finance and Control Intelligence

Provide scheduled, explainable finance, cashflow, control, and operational insights after the underlying assistant is proven reliable.

Deliverables

Daily and weekly finance, cashflow, receivable, payable, and management briefings.

Berthing, ageing, delay, PAAR, DO, TDO, Pullout, receivable, and schedule risk summaries.

Branch comparison and trend narratives with direct links to affected records.

Controls

Scheduled alerts honour administrator preferences and recipient rules.

Insights are based on defined thresholds and evidence, not unexplained model speculation.

Exit criteria

Management receives useful prioritised summaries without notification noise or untraceable claims.

Core Financial Safety Requirements

Server-side role, branch, record, and ownership checks for every AI tool call.

Immutable AI audit history with user, timestamps, request, answer, sources, tool calls, and confirmed actions.

Source links and calculations visible in answers so users can validate the result.

Rate limits, cost controls, retention limits, and monitoring for failed or unusual usage.

Human confirmation plus normal application validation for all future write actions.

Automated tests covering permission boundaries, data isolation, tool accuracy, and action confirmation.

First Release Finance Question Set

How many containers are currently in the terminal?

Show all overdue containers and their responsible officers.

Which jobs are delayed at Documentation, Transire, Shipping, Terminal, or Pullout?

Why is this container delayed?

Show outstanding invoices, approved schedules awaiting payment, and overdue client balances.

Compare branch performance this month.

Show unusual overhead expenses or payments that need review.

Decision gate before development Approve Phase 0, choose an AI provider and budget, confirm the first-release question list, and identify the Admin/Super Admin access rules. Only then should engineering begin Phase 1.